



Cemetery Board of Commissioners
Minutes
May 13, 2026

Board met in session at 3:30 p.m.
 in the COA corner meeting room, 10 Humphrey Street
Present (constituting a quorum):

David C. Rodgers, Chairman
David J. Meyer, clerk
Sally B. Sands

Catherine M. Kobialka, Superintendent
Minutes were approved from meeting held on April 15, 2026.
IMPROVEMENT UPDATES:
· Paving on Locust Avenue has been completed, and came in at $49,757. Unused balance of $243 will be turned back to the Commonwealth if not needed.
· Liberty Lane expansion continues rapidly. $18,750 was requested and approved for the addition of a swale along Liberty Lane to mitigate water runoff. Residents were very appreciative. In addition, some ledge removal needs to be addressed in the amount of $33,460. The Superintendent presented a summary of the expenses indicating that of the $180,000 appropriated, the original contract called for $99,130, so adding the swale and ledge removal, there remains a balance for the project of $28,510.
· Repairs and preservation to the Story Tomb proposed using the OBH Fund in the amount of $20,000. So moved, seconded, and approved.
BUDGET:
Following Town Meeting, questions remain after the presentation by the Finance Committee and Select Board. Many of the figures in the proposal do not match up with the information that had been given to this Commission.
RE-USE FEE WAIVER REQUEST:
A request to have the re-use fee waived was discussed and no exemption was approved.
ADJOURNMENT: Moved at 4:20pm.
Nest meeting: Wednesday, June 10, 2026

Respectfully submitted,

____________________________________
David J. Meyer, Cemetery Commission Clerk


